December 14, 2005

Wyoming Recreation Center

6:30 p.m.

MINUTES

The Task Force met at the Recreation Center.

Present were: Scott Kyle, David Markey, Britt Hedges, Peggy Theile, Laura Lazerton,

Alice Leetch, Chris Adamson, Vicky Zwissler, Ginger Crawford, Kara Pendery, Valerie

Fuller, Bob Harrison, Terri Pinkston, Andrea Reeves (Tri County Press), and John

Goode (JMA)

1. Bob Harrison opened the meeting at 6:35 p.m.

2. David Markey, the aquatic designer, reviewed the site plan of the facility. It includes

a competition pool, play and spray pool, water slide & tower. The Pool Task Force

made reference to their previously compiled “wish list” for the new facility.

Components were modified or entirely eliminated in keeping with the size of our

community. For example: 8 lanes of competition were reduced to 6 lanes, one diving

board instead of two, outdoor grilling area instead of an indoor full service kitchen. It

was suggested that the plunge pool be built slightly larger to accommodate an

additional slide that may be added in a few years. A birthday party pavilion was

eliminated. It is desirable to have the restrooms and concession areas available

and open when the pool may be closed. This would accommodate other programs

such as soccer, lacrosse and football. Building design of the restrooms, entrance,

and concession stand were discussed and is yet to be determined.

3. Budget was provided and an explanation of costs broken into categories: Pools &

Pool Area, Related Site Work, Landscape & Irrigation, Buildings. The total cost of

the project as modified is approximately $3. 4 million.

4. Britt Hedges is the new chair of the committee and Laura Lazerton is the vice chair.

Mrs. Hedges read the Task Force mission statement and reminded the committee

that we need to keep that focus: “ To Plan a replacement municipal aquatic facility

that will meet the needs of the total community including families with small children,

teenagers, senior citizens, and the swim team. This will be accomplished within the

allowable city budget.”

5. The aquatic designer and pool task force will meet with the Recreation Commission

on Thursday, January 5 at 6:30 p.m. in order to present the plan and make a recommendation.

Respectfully Submitted

Terri Pinkston

