Weekly Status Report

Project Name: Video Game Delivery Project

Team Member Name: Mahlet Tamrat

Date: 6/12/04

Work completed this week:

· Status report #2 has been given

· The business case updated

· Some part of the project notebook completed

· Check what we have done so far



Work to complete next week:

· Final presentation (power point) 

· Finish up the project note book

· Edit the  power point together and prepare for the final presentation



What’s going well and why:

The status report we gave went well, because most of our task were done and our website is created and well organized.



What’s not going well and why:

Things have been ideal this week, due to many reasons with our group members’s time constraints, we could not finish up our notebook as we planned.



Suggestions/Issues:

We need to meet before next week and edit the power point and assign who is going to cover what part on the final presentation

