HDCSA 2W GROUP5 - PROJECT WORK 

30/9/2002 5:29
EOC Web Searching Engine


Equal Opportunity Committee (EOC) 

WEB SEARCHING ENGINE PROJECT PLAN 

Team: 
IVE (Tsing Yi) CSA Group 2W – Team # 5

Team Members:    
Tommy Li Siu Kai, 

Cody Tam Kin Fai, 

Ray Law Yuk Woon, 

Esmond Li Yuet Cheung,

Cat  <-  I Don’t Know 
CONTENT


1  Executive Summary
3
1.1 Scope
3
1.2 Objective
3
1.3 Target Audience
3
1.4 Keys to Success
4
1.5 User Requirement
4
2  Features and functions of the proposed system
5
2.1 Limitation
6
3. Project Schedule
7
3.1 Gantt Chart
7

3.2 Milestones
9
4. System Architecture
10
4.1 End-user part
10
4.2 Software
11


 1  Executive Summary
[image: image1.png]~ =
o



We are Computer System Administration second year students from Institute of Vocational Education (IVE). This proposal is written as introducing our strategy and implementation of establishing a search-engine for EOC web site.
The Equal Opportunities Commission (EOC) is a statutory body set up in 1996 to implement the Sex Discrimination Ordinance (SDO), the Disability Discrimination Ordinance (DDO) and the Family Status Discrimination Ordinance (FSDO).

1.1 Scope

1
Provide a fast, convenient and accurate searching service for users.

1 Building a database to manage the documents and web pages of EOC.

2 Provide a user-friendly interface for users.

1.2 Objective

1 Customize the software to the individual needs of client.

2 Building a web-searching engine to find the documents and web pages in EOC ‘s database center.

3 Provide follow up service to each client.

4 Expect 10% view page growth.

1.3 Target Audience

Our target Audience are who want to …..

1 know more about the structure of EOC and equal opportunity’s law

2 search something in the huge Data pool of EOC

3 find some landmark cases 

4 search  investigation and research reports

5 seek some international web site about equal opportunity like EOC

6 have any question about Disabilities
1.4 Keys to Success

1 Anticipate clients needs

2 Adapt software solution to the needs

3 Provide a reliable quality service 

4 Low budget

5 Provide a user-friendly interface

6 Follow up Strategy

7 Administrative training

8 Ease to maintain

1.5 User Requirement

1 Fast, Convenient and Accurate 

2 Searching. Ease to maintain.

3 Flexible.

4 Support Chinese and English searching service

5 Up to 6 editions corresponding to home.

6 User-friendly interface

7 Regularly backup service

8 Well-developed security.

2  Features and functions of the proposed system

1 Support Chinese and English words searching

The documents and web page in EOC web site are written in both Chinese and English language. So we design the proposed system will support Chinese and English words searching

2 Database maintenance

All EOC ’s documents will be stored in a database. Well database maintenance is important to manage such huge amount of documents. We design the proposed system will have a simply but effective way 

to do the above work.

3 User-friendly interface

A good User interface (UI) is essential for a popular web site.

Standing on the user point, we all want a friendly environment for searching information. In this way, the proposed system will be designed to have a graphical UI with an easy usage.

4 High-Speed Data Search

Time is money. Thus, proposed system will be designed to have a fast loading, quick response feature. We will try to design an efficient searching methodology, in order to minimize to response time.

5 Database backup support

Database backup is essential to prevent data lose when any accident happen. It can also keep the web site running while the using 

database is down.
6 High-level Security

Login feature is provided for administration to enhance the security.

7 Up to Six Edition different user interface 

A, Chinese Text mode

B, English Text mode

C, Chinese mono modes

D, English mono modes

E, Chinese Color modes

F, English mono modes
8 Reliable follow Up Service

2.1 Limitation

1 Search string should be less than 256 characters

2 Search string should exactly match to the keywords of the index

3 Search String should not have included both Chinese and English in a searching

4 Modify the keyword list manually

3. Project Schedule 

3.1 Gantt Chart

[image: image2.png]Search Engine
Database index

0‘2’\6

4 06
Find documents or web
pages

Keywords

-
. 9)
g &

e
=

Clients




[image: image3.png]Clients
OO no

EOC Searching
Engine

E=m—










Week

4
Week

8
Week

12
Week

16
Week

20
Week

24
Week

28
Week

32
Week

36
Week

40

No
Task Name
Duration
Start Date
Finish Date











1
Planning
3 weeks
25/9/2002
10/10/2002
























25/9/2002

       
         

        

















2


Analysis
14  weeks
2/10/2002
31/12/2002















































3
Design
14 weeks
18/10/2002
28/01/2002



























      
       
       
       














4
Implementation
2 weeks
13/11/2002
01/04/2002





























      
       
       












Actual Progress:

Report:
3.2 Milestones

Milestones

Milestone
Start Date
End Date
Budget

1. Planning 

1.1. Identifying business value

1.2. Analyze feasibility

1.3. Develop work plan

1.4. Staff the project

1.5. Control and direct project
25/9/2002


25/9/2002

25/9/2002

26/9/2002

28/9/2002


2/10/2002

4/10/2002

10/11/2002

20/11/2002
28/9/2002


30/9/2002

8/10/2002

10/10/2002

15/10/2002


15/11/2002

20/11/2002

25/12/2002

31/12/2002
$0

$0

2.  Analysis
2.1 Analysis

2.2 Information gathering

2.3 Process modeling

2.4 Data modeling




3. Design

1.1 Physical design

1.2 Architectural design

1.3 Interface design

1.4 Database and file design

1.5 Program Design
18/10/2002

8/11/2002

16/12/2002

18/12/2002


31/12/2002
01/12/202

15/12/2002

01/01/2003

15/01/2002


28/01/2002
$0

4.Implementation

4.1 Construction 

4.2  Installation


13/11/2002

28/02/2003
01/03/2003

01/04/2002
US$6721

Tw5otals
 
 
US$6721

4. System Architecture 

4.1 End-user part

Because there are more than 1000 page views a day, we recommend to acquire a high-performance server to give out fast responses to the customers.   

Server: HP P8930A

Pentium III Xeon 1.13GHz

512MB RAM

200GB Harddisk

US$ 6721

4.2 Software

(Oracle)e





WEB SEARCHING ENGINE  PROJECT PLAN





SYSTEM PROPOSAL





SYSTEM SPECIFICATION





NEW SYSTEM AND MAINTENACNE PLAN











Report Name








Page 9 of 11

