
Project Proposal

OUTLINE
1. CCMTC
2. FUTURE PLAN
3. CURRENT APPLICATIONS
4. OCEAN

5. WHAT OCEAN DOES
6. IMPACT OF OCEAN


Our team’s proposal is to establish a computer management system that provides services to China College of Marine Technology And Commerce (CCMTC). 

CCMTC
CCMTC was established in 1966, located in Taipei city, Taiwan. The college concentrates on marine technology and commerce and is offering two-year programs with both day and night classes and offering an associate degree. The college is composed of seven departments offering day and night programs, leading to associate bachelor’s degree. Students graduating from this college are qualified for further study in the two-year bachelor degree program. Currently there are more than 5,000 students enrolled at the college.
FUTURE PLAN

CCMTC being a vocational junior college is planning to upgrade itself to a university level college in two years. Due to the lack of sufficient land on the existing campus, a second campus will be developed during this period of time. In the meantime, three other departments will be established next year. Long-term development plans consist of expansions into 12 departments offering masters and Ph.D programs in the field of marine technology and commerce in the next ten years.

CURRENT APPLICATIONS
CCMTC is in the process of terminating a project agreement with a local computer software company. The company has failed to complete the development of a computer-based college administration system after two years of work devoted to this project.  As a result of this termination, the college is keen on looking for another company to restart the development of the system. The current applications the college has are the school web services, including an FTP server, email services, BBS, etc. Our contact client is Dr. Younger Wu, the President of CCMTC. Basically, he is the top decision maker in this college. We will be in contact with the client by phone and by email.

OCEAN
We are going to develop software, OCEAN (Ocean College Enrollment & Administration Network) that acts as a management system for the college administration and admission. The system is going to manage student and faculty records in the school. 

WHAT OCEAN DOES

· OCEAN will contain the student and faculty databases which contain  all personal information the college needs, such as name, address, personal ID number, etc.

· The system is going to manage the admission of students. Students can check their grades and other information may be accessed through the system.

· Course lists will be generated by OCEAN after instructors enter their desired time of instructing each week, so that the student will be assigned to take those courses.
· Instructors will enter grades, and students can check grades on the system.


[image: image1]
           A basic system diagram

IMPACT OF OCEAN

By implementing OCEAN, the college is hoping that students will become more computer-oriented and get used to accessing information through the internet and make better use of the internet. On the other hand, this system will help the faculties to manage their work more easily and efficiently. It will save them time calculating grades, and students can check their grades any time they want to make sure the validity of their scores. By implementing OCEAN, it is expected that the quality and efficiency of the college services will be significantly improved. This will hopefully cause the college attract new students and faculties. Ultimately, the long-term goal of the college plan will be accomplished.

Management Team

Team Leader------------------------------------- Zachary Zadell

Configuration Manager------------------------ Roderick Shinsato

Quality Control Manager---------------------- John Wu

Verification & Validation Manager----------- Lai Lam
Test Manager ------------------------------------ Gabriel Kwok

Editor ----------------------------------------------- Dean Miyasaki

Admission





Grades, course schedule, etc.





Faculties





Students





Administration





OCEAN











PAGE  
	12/18/2002
	MMXP-Proposal_v4
	3



