Progress Evaluation

Project Name: MUWA

Team Members: Ryan Culp [rculp2009@my.fit.edu], Sean Cameron [scameron2009@my.fit.edu], Romain Briot [rbriot2012@my.fit.edu]

Faculty Sponsor: Richard Ford [rford@se.fit.edu]

Progress of current Milestone:

| Task | Completion % | Ryan | Romain | Sean | To do |
| --- | --- | --- | --- | --- | --- |
| 1. Website, Resource restructuring, Basic levels/integrations. | 100% | 100% | 0% | 0% |  |
| 2. Menus, HUD | 90% | 0% | 0% | 100% | Fix Bugs |
| 3. Player-object interactions | 80% | 0% | 100% | 0% | Testing, bug fixing |

Summary of Tasks:

- Website, Resource Restructuring, Basic levels/integrations: Got the website updated nicer, Change up how resources were used to optimize load times, got the basic level for testing and showcase up to date.

- Menus, HUD:  Get basic menus and the HUD set up for the game. Need to fix bugs in Menus.

- Player-object interactions: Work on how players interact with objects. Testing and any possible bug fixes required.

Summary of Contribution:

- Sean Cameron: Set up the menus and HUD.

- Romain Briot: Working on the player-object interactions.

- Ryan: Setup the Website, reallocated the resources and any updates to the test level.

Plan for Next Milestone:

| Task | Ryan | Romain | Sean |
| --- | --- | --- | --- |
| 1. Build Core Tutorial Levels | 33% | 34% | 33% |
| 2. Start on Poster for Showcase | 33% | 34% | 33% |
| 3. Demo Video | 33% | 34% | 33% |
| 4. Finish Last Milestone Stuff | 0% | 50% | 50% |

Summary of Tasks:

- Taks 1: Build up the full levels with the features for the game.

- Task 2: Start work on the poster for the Design Showcase

- Task 3: Start work on a Demo Video for the game.

- Task 4: Fix up any issues from the previous milestone that have come up.

Sponsor Feedback on Tasks:

Sponsor Signature: _______________________________ Date: ________

Sponsor Evaluation

  - Sponsor: detach and return this page to Dr. Chan (HC 322)

  - Score (0-10) for each member: circle a score (or circle two adjacent scores for .25 or write down a real number between 0 and 10)

| Sean Cameron | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ryan Culp | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Romain Briot | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |

  - Sponsor Signature: _______________________________ Date: __________