Progress Evaluation 5

Project Name: MUWA

Team Members:

Ryan Culp       [rculp2009@my.fit.edu]

Sean Cameron [scameron2009@my.fit.edu]

Romain Briot   [rbriot2012@my.fit.edu]

Faculty Sponsor:

Richard Ford [rford@se.fit.edu]

Progress of current Milestone:

| Task | Completion % | Ryan | Romain | Sean | To do |
| --- | --- | --- | --- | --- | --- |
| 1. Build + Test game levels | 100% | 34% | 33% | 33% |  |
| 2. Poster | 100% | 8% | 42% | 50% |  |
| 3. Demo Video | 20% | 100% | 0% | 0% | (see next milestone) |
| 4. Player-object Event Driven Interaction | 100% | 50% | 0% | 50% |  |
| 5. Fix Bugs / Anything else as needed | 80% | 40% | 20% | 20% |  |

Summary of Tasks:

- Build + Test game level: An iterative possess of building game levels, testing them for comprehensiveness, and making changes to improve weak points in the level designs.

- Poster:  Senior Design Showcase Poster.

- Demo Video: Senior Design Showcase Video.

  - block: Due to YouTube copyright protection, we can't use our main song collection even though we have permission to use it. Obtaining personalized song for our exclusive use.

  - green: Can use XSplit for game play video capture.

- Player-object Event Driven Interaction: Add more event driven game features for smoother level progression and synchronizing player help/dialog with current lessons/tasks.

  - Dialog moved to sign objects in the world.

  - W dimension object pushing works now.

- Fix Bugs / Anything else as needed: Fixing bugs as always.

  - Bug (fixed): Hyper-dimensional movement not triggering collision events.

  - Bug (fixed): Near-in-w-dimension shadow objects not working as intended.

  - Bug (fixed): Player camera will randomly move out of sync with player after some object interactions (not persistent across level load).

  - Feature (in progress): To allow for longer, more complex levels, a checkpoint save will prove invaluable to players. Researching how to save/load states/files/games in Unity

Plan for Next Milestone:

| Task | Ryan | Romain | Sean |
| --- | --- | --- | --- |
| 1. Final work on Levels | 20% | 40% | 40% |
| 2. Demo Video | 90% | 5% | 5% |
| 3. User Manuel | 5% | 85% | 10% |
| 4. Fix Bugs / Anything else as needed | 34% | 33% | 33% |

Summary of Tasks:

- Final work on Levels: Add, remove, and edit levels that will be in the final game. Mostly based on usefulness, player feedback, stability, and fun factor.

- Demo Video: Finish work on a Demo Video for the game.

  - Record game footage for final video

  - Obtain personalized video score (music)

- User Manuel: Create user manual for game

  - Game Setup (and system requirements? If we can this)

  - Controls (Default bindings, how to change)

  - About (How to play, goals, hints and tips?, further reading?)

- Fix Bugs / Anything else as needed: Stuff happens. There will be unforeseen things that will require time and resources to resolve.

  - Feature (in progress): This is not strictly needed for the final game, but it will improve the value of the final game. Hence why this is under “miscellaneous tasks” and not a core milestone task.

Sponsor Feedback on Tasks:

Sponsor Signature: _______________________________ Date: ________

Sponsor Evaluation

  - Sponsor: detach and return this page to Dr. Chan (HC 322)

  - Score (0-10) for each member: circle a score (or circle two adjacent scores for .25 or write down a real number between 0 and 10)

| Sean Cameron | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ryan Culp | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Romain Briot | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |

  - Sponsor Signature: _______________________________ Date: __________