## Slide 1: MUWA
Romain Briot
Sean Cameron
Ryan Culp
Sponsor: Dr. Richard A Ford
Multidimensional Unrestricted World Access

## Slide 2: Milestone #5 Tasks matrix
Task | Completion | Ryan | Romain | Sean | To do
1- Build + Test game levels | 100% | 34% | 33% | 33% | 
2- Poster | 100% | 8% | 42% | 50% | 
3- Demo Video | 20% | 100% | 0% | 0% | See next milestone
4- Player-object Event Driven Interaction | 100% | 50% | 0% | 50% | 
5- Fix Bugs / Anything else as needed | 80% | 40% | 20% | 20% | 

## Slide 3: Milestone #5 Tasks summary
Build + Test game levels: An interactive process of building game levels, testing them for comprehensiveness and making changes to improve weak points in the level designs
Poster: Senior design showcase poster
Demo Video: Senior design showcase video.
  Block: Due to YouTube copyright protection, we can’t use our main song collection even though we have the permission to use it. Obtaining personalized songs for our exclusive use
  Green: Can use XSplit for game play video capture

## Slide 4: Milestone #5 Tasks summary Continued
Player-object event driven interactions: Add more event driven features for smoother level progression and synchronizing player help/dialog with current lessons/tasks
Fix Bugs / Anything else as needed: Fixing bugs as always
  Bug (fixed): Hyper-dimensional movement not triggering collision events
  Bug (fixed): Near-in-w-dimension shadow objects not working as intended
  Bug (fixed): Player camera will randomly move out of sync with player after some object interactions (not persistent across level load)
  Feature (in progress): To allow for longer and more complex levels a checkpoint save will prove invaluable to players. Researching how to save/load states/files/games in Unity

## Slide 5: Milestone #6 Tasks matrix
Task | Ryan | Romain | Sean
1- Final work on levels | 20% | 40% | 40%
2- Demo Video | 90% | 5% | 5%
3- User manual | 5% | 85% | 10%
4- Fix Bugs / Anything else as needed | 34% | 33% | 33%

## Slide 6: Milestone #6 Tasks summary
Final work on levels: Add, remove and edit levels that will be in the final game. Mostly based on usefulness, player feedback, stability and fun factor
Demo video: Finish work on a demo video for the game
  Record game footage for final video
  Obtain personalized video score (music)
User Manual: Create a user manual for the game
  Game setup (and system requirements if we can)
  Controls (Default binding, how to change)
  About (How to play, goals, maybe hints and tips, maybe further reading)
Fix Bugs / Anything else as needed: Stuff happens. There will be unforeseen things that will require time and resources to resolve.
  Feature (in progress): This is not needed for the final game, but it will improve the value of the final game. Hence why this is under “miscellaneous tasks” and not a core milestone task

## Slide 7: Demo

## Slide 8: Questions ?