Progress Evaluation 6

Project Name: MUWA

Team Members:

Ryan Culp       [rculp2009@my.fit.edu]

Sean Cameron [scameron2009@my.fit.edu]

Romain Briot   [rbriot2012@my.fit.edu]

Faculty Sponsor:

Richard Ford [rford@se.fit.edu]

Progress of current Milestone:

| Tasks | Completion | Ryan | Romain | Sean |
| --- | --- | --- | --- | --- |
| 1. Final work on levels | 10% | 20% | 40% | 40% |
| 2. Demo Video | 100% | 90% | 5% | 5% |
| 3. User Manual | 100% | 5% | 85% | 10% |
| 4. Fix Bugs / Anything else as needed | 20% | 34% | 33% | 33% |

Summary of Tasks:

- Final work on Levels: Add, remove, and edit levels that will be in the final game. Mostly based on usefulness, player feedback, stability, and fun factor.

  - As stated in #4 several critical game breaking bugs slowed the development of further levels.

- Demo Video: Demo Video Completed

  - Record game footage for final video

  - Obtain personalized video score (music)

- User Manuel: User Manual Completed

  - Game Setup (and system requirements? If we can this)

  - Controls (Default bindings, how to change)

  - About (How to play, goals, hints and tips?, further reading?)

- Fix Bugs / Anything else as needed: Stuff happens. There will be unforeseen things that will require time and resources to resolve.

  - Several critical game breaking bugs, no fixes or workaround, slowed the development of more levels.

Sponsor Feedback on Tasks:

Sponsor Signature: _______________________________ Date: ________

Sponsor Evaluation

  - Sponsor: detach and return this page to Dr. Chan (HC 322)

  - Score (0-10) for each member: circle a score (or circle two adjacent scores for .25 or write down a real number between 0 and 10)

| Sean Cameron | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ryan Culp | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Romain Briot | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |

  - Sponsor Signature: _______________________________ Date: __________