MUWA
Multidimensional Unrestricted World Access
Romain Briot
Sean Cameron
Ryan Culp
Sponsor: Dr. Richard A Ford

---
Milestone #6 Tasks matrix
Milestone #6 Tasks matrix
Task	Completion	Ryan	Romain	Sean
1- Final work on levels	10%	20%	40%	40%
2- Demo Video	100%	90%	5%	5%
3- User manual	100%	5%	85%	10%
4- Fix Bugs / Anything else as needed	20%	34%	33%	33%

---
Milestone #6 Tasks summary
- Final work on levels: Blocked by task 4
- Demo video: Finished
User Manual: Finished

---
Milestone #6 Tasks summary
Milestone #6 Tasks summary
Fix Bugs / Anything else as needed: Stuff happens. There will be unforeseen things that will require time and resources to resolve.
  - Save Feature (low priority): Pushed down for more importent fixes.
  - Faulty collision physics (critical priority): 4D objects either fail to collide, or collide incorrectly in most cases.
  - Faulty player collision detection (critical priority): Similtaniously oversensitive and undersensitive making it unreliable.
  - Performance drops (high priority): Resource overload occures far to quickly ; cause unknown.
  - Module compatability limits (moderate priority): Limitations with more complex objects.

---
Demo
Demo

---
Questions ?
Questions ?