Project Title: MUWA (Multidimentional Unrestricted World Access)

Group Members:
Sean Cameron (scameron2009@my.fit.edu)
Romain Briot (rbriot2012@my.fit.edu)
Ryan Culp (rculp2009@my.fit.edu)

Faculty Sponsor:

Richard Ford (mailto:rford@cs.fit.edu)

Goals: Create a 4 (spacial) Dimensional world that a player can move around in and interact with 3D and 4D objects in "realtime" by the way of phase shifting (moving in the 4th D).

Motivation: Going from 3D to 4D is a big step therefore a 4D world is something hard to imagine for most people and is very challenging, complex but also interesting to implement so that users can understand how 4D works.

Technical Challenges:
1) The step from 3 to 4 D is the same multiple as the growth from 2 to 3 D. We need to simulate a
4D world and keep the work load manageable for 'real time' exploration.
2) We are used to experiencing a 3D world in 2D (screen). The challenge here is to express the 4D world on a 2D screen in a way the user can understand it. (This will inevitably impose limits on the controls.)
3) We will need to define the 4D world to be simulated, and integrate in how objects act across the 4th dimension.

Design: System architecture diagram

Progress Summary:

Module/feature	Completion %	To do
GUI	30%	Objectives, Object "Alpha Shadow"(?)
Levels	5%	Want more power. Pushed to next Milestone
Code Clean Up	95%	Change Menus from Object to HUD based
Fun	5%	Make the game actually FUN.
New Mechanics	5%	Object interaction, Event triggers

Milestone 4 (Sep 30):
-Finish key game mechanics (menus, levels, player interactions, dialog).

Milestone 5 (Oct 28):
-Build core tutorial levels (maybe a sandbox too depending on milestone 4)
-Poster for Senior Design Showcase
-Demo video

Milestone 6 (Nov 25):
-Playtests
-Polishing
-Finish demo video
-Finish poster for Senior Design Showcase
-User manual

Task matrix for Milestone 4:

Task	Ryan	Sean	Briot
1. Website, Resource restructuring, Basic levels/intigrations.	100%	0%	0%
2. Menus, HUD	0%	100%	0%
3. Player-object interactions	0%	0%	100%
4. Anything else as needed	33%	33%	34%

Summary for Milestone 4:
Milestone 4 is a heavy focus on bringing power and information to the player. The more we can get done in this milestone, the more level designs and teaching mechanics we will have at our disposal for Milestone 5.

Approval from Faculty Sponsor:

 "I have discussed with the team and approve this project plan. I will evaluate the progress and assign a grade for each of the three milestones."

 Signature: _______________________________ Date: ________