ISHIR INFOTECH






Prepared for: Wild Cat Communication
Dedicated Resource Plan



Wild Cat Communications
Preliminary Project Plan



Project Information

	Client Code
	Project Code
	Business Manager
	Project State

	WCZ_001
	01
	Rishi Khanna
	Prospect/Client


Document Information

	Version No.
	Create Date
	File Name
	Confidentiality Category

	1.0
	11/18/03
	WCC_Preliminary_Plan_20031117_v1.doc
	Highly Confidential


Document Sign-off

	Prepared By
	Designation
	Company
	Date
	Signature

	Nitin Agarwal
	Project Manager
	ISHIR INFOTECH
	11/18/03
	

	Reviewed By
	Designation
	Company
	Date
	Signature

	Rishi Khanna
	MD
	ISHIR INFOTECH
	11/18/03
	

	Approved By
	Designation
	Company
	Date
	Signature

	
	
	
	
	


Document Change Control
	Version No.
	Date
	Location  of Change
	Changed By
	Description/Reasons of Change

	1.0
	11/18/03
	
	
	First Version

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	


Table of Content

41
About This Document


42
Project Scope


43
Purpose


44
Our Mission


45
Activity


76
Results




1 About This Document

This document summarizes our preliminary project plan for Wild Cat Communications.
2 Project Scope 

We have estimated the effort keeping one Search Engine Optimization (“SEO”) expert dedicatedly working for the promotion for Wild Cat Communications. The promotion will include the extensive research based on search engine optimization, keyword research and analysis, regular submissions and monitoring, link Popularity and directory submissions, amongst other things to drive qualified traffic and increase in sales conversion ratios. 
3 Purpose

To provide the cost effective SEO service to the client with an effective ROI. The objective is to optimize the existing websites of Wild Cat Communications and have dedicated efforts.  ISHIR’s Search Engine Optimization methodology is targeted towards designing a comprehensive Web positioning model. ISHIR’s expertise in Web Analytics provides noticeable change in rankings for on search engines. Generation of qualified traffic on the websites helps increase revenues and improve bottom-line.  The SEO development life cycle is a sequence of methodical activities that ensures enhanced web presence and increase traffic. Emphasis is given to studying the current market trends to determine the level of competency and derive an unfailing strategy to gain an edge over competitors.
4 Our Mission

At ISHIR, we strive to provide our clients with an unparalleled return on their Internet marketing investment by apply proven techniques.

5 Activity
ISHIR provides Search Engine Optimization, Positioning, Advisory and Marketing Services for clients throughout the world. The rapid growth of our business is attributed to both our excellent track record and our outstanding levels of client service. Our methodology ensures strategically maximizing the client's return on investment for the budget allocated to Search Engine Marketing.  

During the course of our engagement we will carry out the following activities.
	Activity 
	Duration
	Deliverables

	Business Analysis
	1-4 days
	Business Analysis Report

	Goals Assessment
	1-2 days
	Goals Report

	Web Site Architecture Assessment
	2-5 days
	Site Architecture Report

	Site Analysis
	2-5 days
	Site Analysis Report

	Understanding of Existing Promotional Activities
	2-3 days
	Existing Activity Report with our expert suggestions

	Competitive Analysis
	2-6 days
	Competitive Study Report

	Keyword Research & Analysis
	3-8 days
	Keyword Report with short-listed / targeted phrases

	Optimization Plan
	1-2 days
	Optimization Strategy Report

	Site Optimization 
	Depends on # of pages
5-20 days
	Code Level optimization completed

	Quality Check
	2-5 days
	Quality Check Sign off

	Site Submission
	3
	Manual Submission to Major Engines

	Periodic Business Update Meetings with Clients
	1-2 days
	Minutes of the Meeting

	Link Popularity Campaign
	On-going
	Link Popularity Plan

	Site Monitoring & Maintenance
	On-going
	Periodic Report & Analysis


Activities Explained: 
· Business Analysis - A better understanding of the client’s business, objectives, target customers, competition, and market competency is analyzed during this phase. A thorough understanding of the business will also enhance our knowledge about your target customers. Unique selling proposition will be thoroughly understood including branding strategy. 

· Goals Assessment - Successful web sites produce quantifiable results. We will lead a discovery process which is designed to gain a thorough understanding of the objectives for your company and web site in terms of revenue generation, client acquisition and lead qualification.
· Web Site Architecture Assessment - Our experts will conduct a detailed analysis of your web site. We will go behind the scenes and examine the design, flow and construction of the site from an optimization perspective. This is vital for search engines such as Google who spider the web and rank sites based upon an algorithm.

· Site Analysis – In depth analysis of the current site and study of the existing traffic are crucial steps in SEO life cycle. Our experts will completely scrutinize your website to evaluate the weak areas of the website and device solutions to overcome them.

· Competitive Analysis - A thorough review of your competitors’ positions and keywords is undertaken. This process is both enlightening and instrumental in establishing a competitive advantage.
· Understanding of Existing Promotional Activities - This activity involves the extensive understanding of the existing SEO efforts, their methodology, pros and cons and then to plan a strategy so that the existing efforts are not hurt/ washed out. 
· Keyword Research & Analysis - This is a crucial stage that finalizes the keywords capable of capturing qualified traffic. We help to determine the most appropriate selection of keywords / phrases that should comprise your submission list by researching search traffic patterns within the major search engines. Relevant keywords are generally determined by understanding the clients.  The keyword finalization is followed by phrase positioning according to the competition on search engines.  The keywords that will generate the maximum qualified traffic for your business are consistently monitored through our special techniques. 
· Optimization Plan – Based on the findings from earlier steps we device a plan highlighting the steps we will need to take to improve website ranking on search engines. 
· Site Optimization - This is a vital phase to make the site Search Engine friendly.  We then work closely with the appropriate individuals within your company to implement site modifications that will lead to greater prominence within those search engines. Section stage includes but not limited to insertion of Meta tags, optimization of images, insertion of alt tags, etc. The link structure of the website is also altered so as to make it more friendly for the spiders to follow.
· Quality Check – This involves the extensive quality check to make sure that all the specifications in the optimization plan has been done . Various offline and online software are used to make sure that the proved optimization standards are met.

· Site Submissions - During this step, the website is systematically submitted to various web directories and search engines. This step needs to be carried out using manual submissions, keeping within the parameters set by various search engines on the number of pages submitted per day and the type of websites to be submitted.
· Link Popularity Campaign -  includes researching websites which relate to but do not directly compete with the clients website and then exchange links with them. This is a very important step as more and more search engines are using link popularity as one of the factors to determine the rank of a website.

· Site Monitoring & Maintenance  - Search engine optimization is a process. This step involves ranking observations, traffic trend observation and tweaking of the website regularly so as to maintain the achieved rankings and further enhance them.
6 Results 

We can help your website to grow your business and reap rewards from internet marketing. Our ground-breaking approach towards REENGINEERING your web presence ensures a high-degree of visibility for your websites on the Internet.  Improved rankings on the website will ensure greater visibility thus help in increasing revenues and/or improving bottom-line.  
Our internet marketing strategy will concentrate in maximizing your returns on your marketing dollars.   
Preliminary Project Plan





Increasing and Improving Search Engine Traffic and Conversions using SEO








November 17, 2003


























Prepared By:�


ISHIR, Inc.�1304 Inwood Road�Dallas Texas 75247�USA��www.ishir.com








ISHIR INFOTECH:








Copyright © 1999-2003 ISHIR, Inc. (www.ishir.com).  This document is a property of ISHIR, Inc.  (“Company”) Any duplication without written permission of the Company will be violation of International Copyright laws.




Page 3 of 7




CONFIDENTIAL

