Project Deliverables                                                               

	Deliverable
	Completion Status
	Due Date

	1) Project Plan.
	Completed
	30th March

	2) Requirements Specification.
	Completed
	20th April

	3) Project Introduction.
	Completed
	15th June

	4) Project Written Journal.
	Completed
	15th June

	5) Project Design Specification.
	Not Started
	1st July

	6)  Project Test Specification.
	Not Started
	1st July

	7) Society of Engineering in                 Agriculture National Conference Paper.
	1/4th Completed
	1st July

	8) Society of Engineering in                 Agriculture National Conference Presentation.
	23-26th September
	23-26th September

	9) Market Research.
	Not Started
	1st October

	10) Project Test Results.
	Not Started
	1st October

	11) Project System Manual (for engineers).
	Not Started
	1st November

	12) Project User Manual (for non-technical people).
	Not Started
	1st November

	13) Project Module.
	Not Started
	5th November

	14) Project Video Journal.
	1/20th Completed
	20th November

	15) Project Website.
	½ Completed
	20th November


         – Group 2007q –
Environmental Monitoring Module

